Visualizing and Predicting Heart Diseases with an Interactive Dash Board

# Team ID: PNT2022TMID31916

Team Leader: Gokul.T

Team Member: Arunachalam.L

Team Member: Subhas Chandra Bose.S

Team Member: Hariharan.B

# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

### Product Backlog, Sprint Schedule, and Estimation

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | 1 |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email  once I have registered for the application | 1 | High | 2 |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | 4 |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | 3 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by  entering email & password | 1 | High | 2 |
| Sprint-2 | Dashboard | USN-6 | Profile - view & update your profile | 2 | High | 5 |
| Sprint-1 |  | USN-7 | Change Password - user can change the password | 1 | High | 2 |
| Sprint-1 |  | USN-8 | Home - Analyze your Heart | 2 | High | 5 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-3 |  | USN-9 | The user will have to fill in the below 13 fields for the system to predict a disease  -Age in Year -Gender  -Chest Pain Type  -Fasting Blood Sugar  -Resting Electrographic Results(Restecg)  -Exercise Induced Angina(Exang)  -The slope of the peak exercise ST segment  -CA – Number of major vessels colored by fluoroscopy  -Thal  -Trest Blood Pressure  -Serum Cholesterol -Maximum heart rate achieved(Thalach)  -ST depression induced by exercise(Oldpeak) | 2 | High | 5 |
|  |  | USN-10 | View Doctors - view doctor detail by  searching by names or filter by specialty | 1 | Medium | 4 |
| Sprint-3 | System Requirment | USN-11 | 1. Hardware Requirement    1. Laptop or PC  * I5 processor system or higher | 2 | High | 2 |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
|  |  |  | * 4 GB RAM or higher * 128 GB ROM or higher   ii. Android Phone (12.0 and above) |  |  |  |
| Sprint-3 |  | USN-12 | II. Software Requirement  iii. Laptop or PC   * Windows 10 or higher * Android Studio | 2 | Medium | 2 |
| Sprint-4 | Dashboard | USN-13 | Query | 1 | High | 1 |
|  |  | USN-14 | Toll Free | 1 | High | 1 |
|  |  | USN-15 | Ratings | 2 | Medium | 2 |
|  |  | USN-16 | Verification | 2 | High | 2 |
|  |  | USN-17 | Validation | 1 | High | 2 |
|  |  | USN-18 | Feedback – send feedback to the Admin | 2 | Medium | 3 |

### Project Tracker, Velocity

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 11 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Reference:**

https://ieeexplore.ieee.org/document/9619208/